REAL ESTATE LEAD BOT

Project Charter & Vision

Real Estate Lead Bot

Document Code: RELB-DOC-01

Version 1.0

Status: Draft for Development

# 1. Business Problem

Real estate agencies and independent agents lose a significant share of inbound leads because responses to website chats, WhatsApp messages, and portal enquiries are slow, inconsistent, and dependent on staff availability. Prospective buyers and renters expect near-instant, accurate answers about listings, pricing, availability, and viewing schedules. Manual triage of leads also makes it difficult to separate serious buyers from casual browsers, wasting agent time and delaying follow-up on high-intent leads.

The Real Estate Lead Bot addresses this by providing an always-available, AI-driven conversational assistant that captures, qualifies, and routes leads automatically, while giving agents and sales managers real-time visibility into the pipeline.

# 2. Project Objectives

•  Reduce average first-response time to new leads from hours to under one minute.

•  Automatically qualify and score leads based on intent, budget, timeline, and location preference.

•  Increase the percentage of leads that reach a scheduled viewing or agent call.

•  Provide agents with a unified view of every conversation, lead score, and next action.

•  Reduce manual data entry by syncing captured lead data directly into the CRM.

•  Establish a scalable AI architecture that can extend to new channels and markets without a rebuild.

# 3. Vision and Mission

## 3.1 Vision

To make every property enquiry feel like it was answered immediately by the agency's best agent — accurate, helpful, and always available, on whichever channel the customer prefers.

## 3.2 Mission

Deliver an AI-powered lead engagement system that captures enquiries from web chat, WhatsApp, and property portals, understands buyer intent, recommends matching properties, schedules viewings, and hands off to human agents at the right moment — with full transparency and auditability for the sales team.

# 4. Stakeholders

| Stakeholder | Role | Primary Interest |
| --- | --- | --- |
| Sales Manager | Business Owner / Sponsor | Pipeline visibility, conversion rate, ROI |
| Sales Agents | End User | Qualified leads, less manual data entry |
| Marketing Team | Channel Owner | Lead source performance, campaign attribution |
| Prospective Buyers/Renters | External User | Fast, accurate, low-friction answers |
| Engineering Team | Delivery Team | Clear requirements, technical feasibility |
| Compliance / Legal | Governance | Data privacy, consent, regulatory compliance |
| IT / Infrastructure | Operations | Uptime, security, integration stability |

# 5. Business Goals

•  Increase qualified-lead-to-viewing conversion rate by a measurable margin within two quarters of launch.

•  Cut average agent time spent on initial lead triage.

•  Improve lead data completeness (contact details, budget, location, timeline) captured at first contact.

•  Support growth in lead volume without a proportional increase in support headcount.

# 6. Success Metrics (KPIs)

| KPI | Definition | Target |
| --- | --- | --- |
| First Response Time | Time from lead message to bot's first reply | < 60 seconds |
| Qualification Rate | % of leads that reach a completed qualification flow | > 70% |
| Viewing Conversion | % of qualified leads that book a viewing | > 30% |
| Handoff Accuracy | % of human handoffs correctly routed to the right agent | > 90% |
| CSAT / Bot Rating | Post-conversation satisfaction score | > 4.2 / 5 |
| Data Completeness | % of leads with all required fields captured | > 85% |

# 7. Scope and Boundaries

## 7.1 In Scope

•  Conversational lead capture via website chat widget and WhatsApp Business API.

•  Intent detection, entity extraction, and lead qualification dialogue flows.

•  Property search, matching, and recommendation based on structured listing data.

•  Viewing scheduling integrated with agent calendars.

•  Lead scoring and automatic routing/handoff to human agents.

•  CRM synchronization of leads, conversation summaries, and scheduled activities.

•  Admin dashboard for conversation monitoring, lead pipeline, and configuration.

•  Analytics and reporting on funnel performance and channel attribution.

## 7.2 Out of Scope (Phase 1)

•  Legal contract generation or e-signature workflows for property transactions.

•  Payment processing, mortgage, or financing calculators.

•  Property listing creation/management tooling (assumed to exist in an external system).

•  Multi-language support beyond the primary launch language (planned for a later phase).

•  Voice-call automation (chat/text channels only in Phase 1).

# 8. Assumptions and Constraints

## 8.1 Assumptions

•  Property listing data is available via an API or exportable feed from an existing system of record.

•  The agency has an existing CRM that exposes an integration API.

•  WhatsApp Business API access will be provisioned through an approved Business Solution Provider.

•  Agents will use the dashboard as their primary handoff and lead-review interface.

## 8.2 Constraints

•  Must comply with applicable data protection regulation for the markets served.

•  AI responses must not fabricate property details — all listing facts must be grounded in verified data.

•  Initial budget and timeline require a phased delivery starting with an MVP (see Document 10: Roadmap).

# 9. High-Level Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AI hallucinates property details | High | Ground all responses in retrieved listing data; add guardrails and evaluation (see Doc 05) |
| Low lead-data quality from source channels | Medium | Structured qualification flow with validation |
| Agent adoption resistance | Medium | Early agent involvement, simple handoff UX, training |
| WhatsApp API approval delays | Medium | Start provider onboarding early in Phase 1 |
| CRM integration instability | High | Build resilient sync with retry/queue and monitoring |

# 10. Approval

This charter is the foundation for the Business Requirements Document (02), Software Requirements Specification (03), and all subsequent technical documents. Any material change to objectives, scope, or success metrics must be reflected here first and re-approved by the Sales Manager (Sponsor) before downstream documents are updated.