REAL ESTATE LEAD BOT

Testing & QA Plan + Roadmap & Implementation Plan

Real Estate Lead Bot

Document Code: RELB-DOC-10

Version 1.0

Status: Draft for Development

# Part A — Testing & Quality Assurance Plan

## 1. Purpose

This plan defines how the Real Estate Lead Bot will be tested across unit, integration, API, end-to-end, AI-specific, security, performance, and regression levels, plus the acceptance process for user acceptance testing (UAT).

## 2. Test Levels

| Level | Scope | Owner |
| --- | --- | --- |
| Unit Testing | Individual functions/modules (entity extraction, scoring logic, formatters) | Engineering |
| Integration Testing | Interactions between services (Orchestrator ↔ Property Engine, CRM Connector ↔ CRM) | Engineering |
| API Testing | Contract and behavior testing of endpoints defined in Document 08 | QA |
| End-to-End Testing | Full customer journeys per Document 04 workflow stages | QA |
| AI Evaluation | Intent/entity accuracy, grounding, handoff appropriateness (Document 05, Section 13) | AI/ML + QA |
| Conversation Testing | Scripted and adversarial conversation scenarios | QA |
| Security Testing | Auth, authorization, injection, webhook spoofing per Document 09 | Security / QA |
| Performance Testing | Latency and throughput under expected and peak load | Engineering / QA |
| Regression Testing | Re-run of prior critical-path tests after each release | QA |
| UAT | Business stakeholder sign-off against BRD/SRS acceptance criteria | Sales Manager / Business |

## 3. Representative Test Cases

| Test ID | Level | Scenario | Expected Result | Traces To |
| --- | --- | --- | --- | --- |
| TC-001 | E2E | New WhatsApp lead sends first message | Bot responds within 60s, lead created | FR-001, BR-001 |
| TC-002 | AI Eval | Customer states budget and location in one free-text message | Both entities extracted correctly | FR-003 |
| TC-003 | E2E | Customer requests viewing for a specific property | Bot offers valid slots and books on confirmation | FR-007, FR-008 |
| TC-004 | AI Eval | No listings match stated criteria | Bot states this honestly; no fabricated listing | FR-006, Doc 05 § 12 |
| TC-005 | E2E | Customer types “talk to a human” | Immediate handoff with summary to an available agent | FR-010, FR-011 |
| TC-006 | Security | Unsigned/forged WhatsApp webhook payload sent | Payload rejected; security event logged | Doc 09 § 10 |
| TC-007 | API | POST /v1/viewings with an already-booked slot | 409 Conflict returned with current availability | Doc 08 § 11 |
| TC-008 | Performance | 500 concurrent conversations sustained for 10 minutes | 95th percentile latency stays under 3s | NFR-001 |
| TC-009 | Regression | Re-run qualification flow after a prompt update | Existing qualification behavior unchanged for baseline scripts | Doc 05 § 4 |

## 4. AI Evaluation Process

•  Maintain a versioned, labeled set of representative conversations covering common and edge-case scenarios.

•  Re-run automated evaluation against this set on every prompt or model change before promotion to production.

•  Track intent accuracy, entity accuracy, grounding/hallucination rate, and handoff appropriateness over time; regressions block release.

•  Sample live conversations periodically for human QA review, feeding issues back into the labeled test set.

## 5. Acceptance Criteria for UAT Sign-off

•  All Must-priority business requirements (Document 02) demonstrated in a staging environment with real-like data.

•  KPIs instrumented and visible on the dashboard, even if live targets are not yet met at launch.

•  No open Critical or High severity defects; agreed mitigation plan for any open Medium severity defects.

•  Security and compliance checklist (Document 09) reviewed and signed off by the relevant owner.

# Part B — Product Roadmap & Implementation Plan

## 6. Phasing Overview

Delivery is phased to get a usable MVP into production quickly, then layer on scale and intelligence improvements. Each phase builds on the architecture defined in Document 06 without requiring a rebuild.

## 7. MVP (Phase 1)

•  Web chat and WhatsApp channel adapters.

•  Core qualification flow (intent, budget, location, property type, timeline).

•  Property search and recommendation grounded in a synced listing feed.

•  Viewing scheduling against agent calendars.

•  Basic lead scoring and human handoff.

•  CRM sync for lead and activity data.

•  Minimal agent dashboard: conversation list, lead detail, handoff queue.

## 8. Phase 2

•  Full sales-manager analytics dashboard (funnel, channel attribution, agent performance).

•  Automated lost-lead nurture sequences.

•  Expanded AI evaluation tooling and automated regression suite for prompts.

•  Configurable qualification flows and scoring weights via the admin UI (no-code changes).

## 9. Phase 3

•  Additional channels (e.g., Instagram/Messenger, voice).

•  Multi-language support.

•  Advanced personalization (e.g., proactive recommendations based on browsing behavior).

•  Deeper CRM bi-directional sync and support for multiple CRM providers.

## 10. Development Milestones

| Milestone | Key Deliverables | Exit Criteria |
| --- | --- | --- |
| M1: Foundations | Data model, API Gateway, Orchestrator skeleton, CI/CD pipeline | Core services deployable to staging |
| M2: Qualification & Search | Intent/entity extraction, property search integration | TC-001–TC-004 passing in staging |
| M3: Scheduling & Handoff | Calendar integration, booking flow, handoff logic | TC-003, TC-005, TC-007 passing |
| M4: CRM & Dashboard | CRM sync, agent dashboard MVP | Lead and activity data visible end-to-end |
| M5: Hardening | Security review, performance testing, AI evaluation baseline | TC-006, TC-008 passing; sign-off checklist complete |
| M6: Launch | Production deployment, monitoring, runbooks | UAT sign-off obtained |

## 11. Engineering Tasks and Dependencies (Representative)

•  Property Engine indexing depends on a confirmed listing-data feed/API from the source system (Document 01, Assumption).

•  WhatsApp channel adapter depends on Business Solution Provider approval, which should start in parallel with M1.

•  CRM Connector depends on finalized CRM API credentials and field mapping agreed with the business.

•  Dashboard analytics (Phase 2) depend on event/audit logging being in place from M1 onward.

## 12. Team Responsibilities

| Team | Responsibility |
| --- | --- |
| Engineering | Service implementation, infrastructure, CI/CD, integration development |
| AI/ML | Prompt design, evaluation framework, guardrail tuning |
| QA | Test design and execution across all levels, regression suite maintenance |
| Product / Business | Requirement prioritization, UAT participation, business-rule configuration |
| Security / Compliance | Security review, compliance checklist sign-off |

## 13. Release Strategy

•  Feature-flagged rollout: new flows/channels enabled for a small pilot group of agents/leads before full rollout.

•  Staged environment promotion: development → staging → production, gated by the automated test suite in Part A.

•  Post-launch monitoring window with daily KPI review for the first weeks after each phase goes live.

## 14. Risks (Delivery-Specific)

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Listing data feed delayed or inconsistent | High | Start integration discovery in M1; define a data-quality contract early |
| WhatsApp provider approval takes longer than planned | Medium | Begin provider onboarding at project kickoff; web chat can launch first if needed |
| AI evaluation reveals unacceptable hallucination rate pre-launch | High | Budget hardening time in M5; do not compress this milestone |
| Agent adoption of the dashboard is low post-launch | Medium | Involve agents in UAT; keep the initial dashboard minimal and task-focused |

## 15. Future Features (Beyond Phase 3)

•  Predictive analytics for lead-to-close likelihood using historical outcome data.

•  Voice-channel automation.

•  Automated post-viewing feedback collection and sentiment analysis.

•  Marketplace-style proactive matching that alerts leads the moment a new matching listing is added.